## Slide 1
FINAL DEBUG & COMPETITIVE READINESS
Production gate → testing plan
BRDS CBT: verified today, remaining work to compete with Roughworks
Evidence reviewed: 05 October 2026
Local code is ready for structured QA. Hosted production acceptance still needs its own gate.
Notes: Prepared from local repository evidence and public Roughworks pages reviewed 05 Oct 2026. This is an engineering/product backlog, not a claim of hosted production acceptance.

## Slide 2
FINAL DEBUG • PRODUCT READINESS
Final debug: local checkpoint is green
BRDS CBT • Evidence snapshot: 05 Oct 2026 • Planning estimates are directional
87/87
automated tests
41/41
real Edge scenarios
10 × 4
tabs × viewports
0
horizontal overflow
Coverage verified
Library → Exam → Result → Analytics
Auth, assignment and answer-key privacy
Practice/bookmarks/revision + Phase 4 flows
Isolated load simulation; no hosted target
Start testing now
Begin structured local QA immediately
Track defects by route, severity and evidence
Keep local code pass separate from launch sign-off
Browser pass ≠ real-user or production acceptance
Evidence: npm test 87/87 • scratch/verify-chrome-browser.js 41/41 • reports/phase5-browser-evidence.json
Notes: Local verification run during this audit: npm test passed 87/87. node scratch/verify-chrome-browser.js passed 41 scenarios on Microsoft Edge 154: 10 tabs at widths 1440, 1024, 768, and 360 CSS pixels, no horizontal overflow. Phase5 evidence also records a complete scored-paper loop and zero browser console/5xx errors. Isolated local runs do not certify a public host, live SMS, real database or production credentials.

## Slide 3
FINAL DEBUG • PRODUCT READINESS
Production is not yet a verified release
BRDS CBT • Evidence snapshot: 05 Oct 2026 • Planning estimates are directional
CODE: LOCALLY TESTABLE HOSTED ACCEPTANCE: OPEN
No production URL / deployed target was available for a current health, TLS, cookie, CSP or database check.
Actual provider credentials, OTP delivery and hosted integration are deferred by project instruction to Phase 8.
Before launch: verify backup + restore, migrations, monitoring/alerts, rate limits, secrets rotation, privacy/delete flow and rollback.
Run concurrency/load tests against the production database tier and documented target traffic; current checks are isolated simulations.
Decision: start QA now; do not label production launch complete until hosted checks pass.
Notes: Project instructions explicitly defer real provider account setup, credentials, OTP delivery and hosted acceptance to Phase 8. Current workspace had a local .env but no production URL supplied; secret values were not read or placed in this deck. Verify against CODEX_TASK_PLAN.md Phase 5 acceptance and deployment checklist with authorized production configuration.

## Slide 4
FINAL DEBUG • PRODUCT READINESS
Supplied PDFs: inventory complete, import is partial
BRDS CBT • Evidence snapshot: 05 Oct 2026 • Planning estimates are directional
56
PDF files
26
UCEED files
23
CEED files
6
NIFT CAT/GAT
1
unclassified PDF
Imported locally
16 seeded exams / practice sets
915 total questions in isolated seed audit
Official UCEED 2017–26 = 698 questions
No duplicate PDF SHA-256 in the 56 files
Still to process
UCEED 2015–16: 180 questions; PDFs + keys exist
CEED: source papers; keys only 2020–25 present
NIFT CAT/GAT 2016–18: 6 papers; no keys found
Identify 7-page media_1790718535711.pdf
PDFs inventoried (page counts recorded); not all have been converted to validated question fixtures.
Notes: Local commands: recursive Get-ChildItem inventory yielded 56 PDFs: 26 UCEED (including spatial worksheet/key), 23 CEED (question papers 2010–25 with 2016 split in two, six answer-key PDFs for 2020–25), six NIFT CAT/GAT papers (2016–18), one unclassified media_1790718535711.pdf. pdfinfo captured page counts; SHA-256 grouping found no exact duplicate. Isolated SQLite seeding imported 16 configured fixtures idempotently; definitions contain 915 total questions, including 698 official UCEED questions from 2017–26. UCEED 2015/16 have 100/80 question counts on Roughworks benchmark = 180 missing. Do not treat documents as imported just because present on disk. Verify transcription, diagrams, answer key, marking scheme, source permissions and attribution before scored launch. Public benchmark references: https://roughworks.in/papers/uceed and https://roughworks.in/papers/ceed

## Slide 5
FINAL DEBUG • PRODUCT READINESS
Paper coverage gap is the largest parity blocker
BRDS CBT • Evidence snapshot: 05 Oct 2026 • Planning estimates are directional
EXAM
PAPERS (LOCAL / RW)
QUESTIONS (LOCAL / RW)
GAP TO BENCHMARK
UCEED
10 / 12
698 / 878
+2 papers / 180 Q
CEED
0 / 9
0 / 382
+9 papers / 382 Q
NID UG
0 / 2
0 / 29
Acquire authorized sources
NIFT
0 / 3
0 / 300
+3 papers / 300 Q
Roughworks public benchmark reviewed 05 Oct 2026; figures can change. CEED/NID/NIFT local count uses current configured seed list.
Priority: complete UCEED 2015–16, then add verified CEED/NID/NIFT banks.
Notes: Local fixture/seed audit: scripts/seed-exams.js lists 16 fixtures;ten official UCEED papers are present (2017–26), including a 2025 Part A fixture, with 698 questions total. Roughworks current public benchmark pages: https://roughworks.in/papers/uceed (12, 878); https://roughworks.in/papers/ceed (9, 382); https://roughworks.in/papers/nid-ug (2, 29); https://roughworks.in/papers/nift (3 papers, 300, confirmed https://roughworks.in/). Dates are a snapshot, not a permanent competitor claim. Local seeded practice sets and mini mock are excluded from PYQ totals.

## Slide 6
FINAL DEBUG • PRODUCT READINESS
Make the question bank useful, not just large
BRDS CBT • Evidence snapshot: 05 Oct 2026 • Planning estimates are directional
1 Import cleanly
Build repeatable PDF → fixture workflow
Preserve diagrams and page/question links
Verify answer + marks with a second reviewer
Unkeyed material stays browse-only
2 Practise precisely
Four exam hubs + year/topic map
Question type, difficulty and source filters
Free guest paper mode + progress resume
Report a bad question / missing image
3 Learn from mistakes
Stable dedupe across copied editions
Rationales and cited solutions
Bookmarks, wrong-box and revision queue
Track attempt count and mastery honestly
Existing base: MCQ / MSQ / NAT scoring, saved practice, bookmarks, topic filters and resumable attempts are covered by current tests.
Notes: Local evidence: npm test contains assignment/security/answer-key tests, practice topic/skip-done/bookmark tests, saved-set and attempt recovery paths. Competitor benchmark emphasizes free/no-login paper access, live scoring/progress save and topic-by-year links: https://roughworks.in/papers/uceed and https://roughworks.in/syllabus/uceed. Roadmap recommendation is an inference from that observed feature set and this repository's current configured seed list.

## Slide 7
FINAL DEBUG • PRODUCT READINESS
Close the daily habit + Part B community gap
BRDS CBT • Evidence snapshot: 05 Oct 2026 • Planning estimates are directional
GK Sprint
Public daily 5-question rotation
After-quiz flashcard recall
660+ cited, freshness-reviewed cards
Wrong Box: missed / unsure review
Drawing + peer loop
Build a tagged prompt bank (benchmark: 121)
Timer, brief, notes and clear rubric
Opt-in public gallery with consent/anonymity
Moderation, reports, takedown and feedback
Current app has private GK progress, guide quiz and private sketch uploads; parity requires public content volume, prompt authoring and safe community workflows.
Notes: Local current feature claims are verified in test/student-features.test.js and test/workspace-v2-phase4.test.js: per-account GK review, private sketch CRUD and quiz scores. Public Roughworks benchmark: https://roughworks.in/gk (five public questions/day, 660+ bank, flashcards and Wrong Box); https://roughworks.in/drawings (121 prompts), example rubric https://roughworks.in/drawings/uceed-2026-sketching. Public user-uploaded artwork requires consent, moderation, deletion, abuse reporting and privacy review; benchmark privacy model: https://roughworks.in/privacy. These are feature gaps inferred from competitor pages vs locally verified implementation.

## Slide 8
FINAL DEBUG • PRODUCT READINESS
Build trust into analytics, guides and accounts
BRDS CBT • Evidence snapshot: 05 Oct 2026 • Planning estimates are directional
Expand reliable analytics: streaks, topic mastery, mock history, comparisons and data-threshold explanations.
Create exam-specific guides with source links, review dates, worked examples and revision history.
Add account onboarding, recovery, session/security controls, export/delete request and clear privacy/consent UX.
Add accessibility and low-bandwidth QA: keyboard, contrast, mobile, diagram fallback and reduced-motion.
Keep metrics honest
No fabricated schedule, retention, rank, or “AI” recommendation claims without real data.
Notes: Roughworks homepage describes streaks, mastery, mock history and an AI-surfaced next action: https://roughworks.in/. Its public guides currently list eight pieces: https://roughworks.in/guides. Privacy page explains optional OAuth, account activity, deletion request, opt-in community sketches and vendors: https://roughworks.in/privacy. Proposed parity requirements are recommendations based on public observations; review applicable laws and institutional policy with the product owner before collection/payment/community launch.

## Slide 9
FINAL DEBUG • PRODUCT READINESS
If paid mocks are in scope, build the full service
BRDS CBT • Evidence snapshot: 05 Oct 2026 • Planning estimates are directional
Product flow
Published date/time, capacity and eligibility
Registration, confirmation and reminder
Payment provider + signed webhooks
Cancel/refund and seat reconciliation
Exam-day + review
Timed Part A + Part B submission
Human scoring rubric + reviewer workflow
Published rank/analysis only after review
Dispute, support and audit trail
Roughworks’ 2026 mock page showed ₹99, 100 seats and human-evaluated Part B. Treat paid events as an optional product decision, not a launch prerequisite.
Notes: Snapshot from https://roughworks.in/ reviewed 05 Oct 2026 advertises a dated 2027 all-India mock with limited seats, ₹99, timed Part A+B, rank/analysis, human-evaluated Part B. This can change after the event date. Suggested payment, refund and review workflows are inferred requirements if BRDS chooses to compete in paid mocks; do not implement or collect payment without business, provider and legal decisions.

## Slide 10
FINAL DEBUG • PRODUCT READINESS
Roughworks-ready backlog: sequence by risk
BRDS CBT • Evidence snapshot: 05 Oct 2026 • Planning estimates are directional
P0 · NOW
Structured QA
2–4 days
Route checklist, test accounts, seeded fixtures, defect triage; add API/browser regression for every blocker.
P1 · CONTENT
UCEED parity
1–2 weeks
Transcribe UCEED 2015–16 (180 Q), keys, diagrams, marks; independently review; verify/import available CEED papers and add 2026 only from an authorized source.
P2 · EXPANSION
CEED / NID / NIFT
2–4 weeks
Acquire authoritative/licensed papers and keys; build topic/year banks; source notes, dedupe and editorial review.
P3 · RETENTION
GK + Part B
2–4 weeks
Daily GK, cited 660+ roadmap, 121 prompt target, rubric/timer, opt-in moderated gallery.
P4 · TRUST
Accounts + launch
2–4 weeks
Accessibility, privacy/delete, backups/restore, alerts, support, load and security acceptance.
P5 · OPTIONAL
Paid mocks
4–8 weeks
Registration, payments/refunds, event ops, human Part B grading, rank/dispute workflow.
Effort ranges are planning estimates only; revise after QA scope, content rights and reviewer capacity are confirmed.
Notes: Priorities and effort estimates are planning judgments, not researched facts or committed deadlines. Biggest measurable bank gaps on the evidence snapshot: UCEED 180 questions; CEED 382; NID 29; NIFT 300. UCEED/CEED/NIFT have local source PDFs but permissions, question transcription and QA remain; no NID PDF was found in the 56-file local inventory. Content should be sourced under appropriate rights with attribution. Current competitor figures: https://roughworks.in/papers/uceed, https://roughworks.in/papers/ceed, https://roughworks.in/papers/nid-ug, https://roughworks.in/papers/nift.

## Slide 11
FINAL DEBUG • PRODUCT READINESS
Testing can begin now; launch sign-off needs evidence
BRDS CBT • Evidence snapshot: 05 Oct 2026 • Planning estimates are directional
Start QA now
Smoke test each role and all 10 tabs
Paper start → save → reload → submit → result
Check assignment boundaries and private keys
Verify imports / images / mobile / keyboard
Log reproducible defects; retest fixes
Before production sign-off
Deployed environment + HTTPS/origin check
Real database migration + backup restore
OTP and account lifecycle end-to-end
Production-scale load + monitoring / alert test
Privacy, support, rollback and content sign-off
The final “debug” pass found no failing automated or browser checks. It found an import-parity backlog and unverified hosted release gates.
Notes: Run reference checks: `npm test` = 87 pass / 0 fail; `node scratch/verify-chrome-browser.js` = 41/41. Project instructions defer real OTP/provider accounts/hosted integration acceptance to Phase 8. User request asks production debug before testing; interpretation: local debugging is complete and formal QA may start, but hosted production cannot be certified without deployment target and authorized real provider setup.

## Slide 12
REFERENCES • SNAPSHOT 05 OCT 2026
Sources & evidence
BRDS CBT • Evidence snapshot: 05 Oct 2026 • Planning estimates are directional
Local repo: PROGRESS_LOG.md, CODEX_TASK_PLAN.md, ANTIGRAVITY_TASK_PLAN.md, scripts/seed-exams.js
Local checks: npm test output (87/87); scratch/verify-chrome-browser.js (41/41); reports/phase5-browser-evidence.json
PDF inventory: recursive file list, pdfinfo page counts, SHA-256 duplicate check; isolated SQLite seed audit (16 / 915)
Roughworks: roughworks.in/papers/uceed • /papers/ceed • /papers/nid-ug • /papers/nift
Roughworks: roughworks.in/syllabus/uceed • /syllabus/ceed • /exams
Roughworks: roughworks.in/gk • /drawings • /guides • /privacy • homepage event/dashboard
Competitor figures are a dated public snapshot; local totals are configured fixtures only. Estimates and backlog priorities are recommendations.
No user data, API keys, secret values or production credentials are included.
Notes: Source URLs reviewed 05 Oct 2026: https://roughworks.in/; https://roughworks.in/exams; https://roughworks.in/papers/uceed; https://roughworks.in/papers/ceed; https://roughworks.in/papers/nid-ug; https://roughworks.in/papers/nift; https://roughworks.in/syllabus/uceed; https://roughworks.in/syllabus/ceed; https://roughworks.in/gk; https://roughworks.in/drawings; https://roughworks.in/drawings/uceed-2026-sketching; https://roughworks.in/guides; https://roughworks.in/privacy. Local evidence: PROGRESS_LOG.md; CODEX_TASK_PLAN.md; scripts/seed-exams.js; test/*.test.js; reports/phase5-browser-evidence.json. Facts may change as Roughworks updates the site. No confidential local values were used.